Engineering and Facilities Committee Meeting Minutes

Monday – June 6, 2011 7:00 PM

# Committee Members				Present             	Absent

Kurt Lynn – Chairman **			__x____            	______

Tim Fila -Vice Chairman **              	             	__x____            	______

Rich Buehner - 	                                      		______             	_x_____

Pat Mongoven					__x____          	______

Norm Cibula					__x____	______

Ed Ketterer					__x____	______

Tom DeLong 					__x____	______

Clint Moor - Secretary	`			__x____             	______

Jim Sharkey					______		__x____

** Finance Committee Members from E&F

#### Quorum?  Yes

CA Representatives

Joan Tobin, CA Board 		                        	__x____               _______

Donnie Harrell, CA Staff                                         	______               __x_____

Steve Probst, Project Manager                                 	__x____          	_______

## AGENDA

- Roll Call

- Recognized Guests _ Greg Jones in attendance

- Approval of Minutes –Mot by Tim to approve minutes as submitted. Second by Tom Appd unan.

- Approval of Agenda –Mot by Tim to approve agenda as submitted. Second by Norm. Appd unan.

# Report from the Board of Directors Meeting -  Discussion  about dismissal of Committee member for release of name and private info of CA member. Mot by Pat to request a policy from Board of Dir about proper procedure for release of CA member names and email correspondence on requests for E&F Committee action in minutes. Second by Clint. Appd Unan.

# Report from Staff –Picking up logs from lake and common ground;Hauling to Jeff Pt, then to Duello Rd. Any tub grinding will be done at Duello site. Hauling soil from site now, more expected. 4000-5000 yds hauled so far, using 5-6 trucks.

# Report from Lakes and Parks – No mtg yet, later this week.

# Report from Finance Committee – Bids on dredging – sent back to E&F for action. Fin working on Reserves issue.

# Old Business

# Fall 2011 Dredging Bids – Includes Small Lake Coves – Motion by Tom, second by Pat to maccept low bid based on a suitable contract being negotiated regarding streetcleaning, cost/yd and other items in spec. Appd unan.

# Duello Road Silt Basin Levee Status

# Material Removed – Material is being moved, not sure how much.

# Levee Wall Reinforcement – Began, but not much done yet. Wet.

# New Business

  - Clubhouse Parking Lot Repair – Mot by Tom, second by Tim to recommend to BOD to reseal and restripe entire parking lot

  - Local Silt Removal in front of Jefferson Point Dock – Kurt walked this area, found depth to be less than waist deep in some areas. Steve to review and see if something can be done.

  - Dauphine Bay Depth – Latest Information – Alder Kathy S mentioned depth is lower than  desired

  - South Shore of Lake Just East of Dauphine Bay

- General Discussion / Comments

  - Probably Lakes & Parks Issue – Buoy placement near mansion – Potential safety issue with buoy way out of position; needs to be relocated.

  - Markers for Logs and Deadheads – Ski Club Created Rope on Noodle Segment

    - Recommend Storage Units at Jefferson Point, Main Marina, Windjammer Point – Motion by Tim, second by Pat to mrecommend that Lakes and Parks make a marker system for logs and Deadheads. Appd unan.

    - Recommend Boaters encouraged to carry with them at all times

-- Discusssion – Tennis court to be sealed next week, fenced later. Motion by Tom, second by Tim to recommend to BOD that the sealing be delayed until lights and concrete work is completed. Appd unan.

- Adjournment  - Motion by Pat, sec by Clint to adj. Appd